Actions from the DNA Meeting held on Cambridge on 19th September 01

- Release of Mosflm server v. 1.0 (without http) by 26.09.01

ACTION: Graeme Winter

- Investigate implementation of http into mosflm server – assess ease of incorporation and report back progress via DNA bulletin board by 10.10.01

ACTION: Graeme Winter

- Include “characterise crystal” button into beamline software which will enable crystal to be characterised by user with minimal intervention – images taken, crystal indexed with mosflm and a list of solutions displayed of which the recommended solution will be written out.

ACTION: All

- Produce a first draft of the project specification by 03.10.01

ACTION: Andrew Leslie, Harry Powell, Graeme Winter

- ESRF personnel to discus with ESRF Computing Service issues associated with running as root, beowulf and standard pc clusters and ssh over the firewall and report back by 10.10.01.

ACTION: Ed Mitchell, Olof Svensson, Darren Spruce

The next meeting will take place in November to report progress achieved in including the “characterise crystal” button in the beamline data collection software. Progress with the mosflm server will also be reported. The suggested date of this meeting is Wednesday 7th November at a location to be decided. Alternative dates for this meeting can be suggested.

The next full meeting to report how the release of the “characterise crystal” button went and how it was received by the users will take place at Daresbury Laboratory on Friday 1st February. Again alternative dates (and locations) will be considered.